Technical Report NEESgrid-2003-13 www.neesgrid.org

(Whitepaper Version: 1.0)

Last modified: June 24, 2003

NEESgrid Requirements Traceability Matrix

Thomas A. Finholt, Dan Horn, Suzandeise Thomé 1

- Collaboratory for Research on Electronic Work, School of Information, University of Michigan

Feedback on this document should be directed to finholt@umich.edu

Acknowledgment: This work was supported primarily by the George E. Brown, Jr. Network for Earthquake Engineering Simulation (NEES) Program of the National Science Foundation under Award Number CMS-0117853.

NEESgrid Requirements Traceability Matrix	Page 1

Summary

This document presents the Requirements Traceability Matrix created by the User Requirement team and the methodology used to generate it. The Requirements Traceability Matrix is a representation of user requirements aligned against system functionality. It is used to ensure that all requirements are being met by the system deliverables.

The Requirements Traceability Matrix developed for the NEESgrid project indicates that 61.3% of the user requirements are being addressed by the system integration team and will be implemented in the first version of the system. 18.7% of the user requirements are not being addressed by the system integration effort. The remaining 20% of the user requirements need to be discussed further so that a determination can be made on whether user needs are being met.

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 2

Introduction

In the report from the March 2003 Site Visit Team, it was strongly recommended that the NEESgrid project complete a Requirements Traceability Matrix (RTM). This document presents the RTM created by the User Requirement team and the methodology used to generate it.

The Requirements Traceability Matrix is a representation of user requirements aligned against system functionality. It is used to ensure that all requirements are being met by the system deliverables. This technique is commonly used in large-scale government software development projects, such as the Center-TRACON Automation System, the National Polar-Orbiting Operational Environmental Satellite System (NPOESS), and the National Integrated Land System (NILS). It is now increasingly being used in commercial software development projects as well.

Methodology

The creation of the NEESgrid Requirements Traceability Matrix involved the following steps, which are explained in more detail in the pages that follow.

- Identification of user requirements

- Identification of system components

- Estimation of effort spent on each system component

- Mapping of system components to user requirements

1 - Identification of user requirements

The first step in the creation of a Requirements Traceability Matrix was the identification of user requirements. A list of user requirements was generated from the following NEESgrid documents:

- NSF Program Solicitation

(http://www.nsf.gov/pubsys/ods/getpub.cfm?nsf007)

- NSF Site Visit Reports (from 2001, 2002 and 2003)

- System Overview

(http://neesgrid.org/documents/NEESSystemOverview2_1.pdf)

- NEESgrid User Requirements Document v2.0

(http://www.neesgrid.org/documents/NEESgrid_UR_Feb15.2002.pdf)

- NEESgrid User Requirements Document v3.0

(http://neesgrid.org/documents/NEESgrid_User_Requirements_v3_0.pdf)

User requirements were then grouped into the following categories:

- Collect and Store data

- Search data

- Manage data

- Database Administration

- Hybrid experiments

- Data Viewing

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 3

- Synchronous collaboration

- Asynchronous collaboration

- Other Collaboration Tools - Synchronous and Asynchronous

- Simulation codes

- Repository Curation

- Access to high performance computing resources

- Security

- Safety

- Usability

- Network

- Performance

- System capacity

- Other system characteristics

- Support for future user constituents

2 - Identification of system components

The second step in the creation of the RTM was the identification of system components. The documents that served as input to the identification of system components are listed below.

- NEESgrid System Baseline Description v 0.9.5

(http://neesgrid.org/documents/SI_SBD_v09_5_03_03_2003.pdf)

- NEESgrid System Architecture v1.0 and v1.1

(http://neesgrid.org/documents/NEESgrid_SA_Feb15.2002.pdf, http://neesgrid.org/documents/NEESgrid_SystemArch_v1.1.pdf)

The following system components, or functional areas, were identified.

- Collaboration Tools - CHEF

- Data repository

- Data viewer

- Data streamer

- Electronic Lab Notebook

- Telepresence

- Data acquisition

- Hybrid experiments

- Simulation repository

- Underlying GRID infrastructure

3 - Estimation of effort spent on each system component

An estimate of effort was generated for each system component based on the allocation

of budget to different system integration activities for the first three years of the project.

The WBS structured presented in the Project Execution Plan

(http://neesgrid.org/documents/NEESgrid_PEP_03_03_2003.pdf) was used for this

analysis.

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

| NEESgrid Requirements Traceability Matrix |  |  | Page 4 |
| --- | --- | --- | --- |
|  | Budget for first 3 years |  |  |
|  | WBS |  | Budget |
| 1 | System Components | $ | 3,523,000.00 |
| 2 | Information Services Components | $ | 3,120,370.00 |
| 3 | Community Outreach | $ | 1,055,991.00 |
| 4 | Management | $ | 1,851,301.67 |
|  |  | $ | 9,550,662.67 |

The effort estimate included WBS items 1 and 2, but excluded items 1.2 and 2.2.1.

Budget considered in Effort Estimate

| 1 | System Components | $ | 3,523,000.00 |
| --- | --- | --- | --- |
| 2 | Information Services Components | $ | 3,120,370.00 |
| 1.2 | Deployment, Operations & Community Support | $ | (1,565,000.00) |
| 2.2.1 | Prototype Collaborative Environment | $ | (36,050.00) |
|  |  | $ | 5,042,320.00 |

The table below shows the effort estimate for each system component. Certain WBS items, such as 1.1.1-System Requirements Specification, or 1.1.8-Documentation, were spread across several functional areas.

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

|  | NEESgrid Requirements Traceability Matrix |  |  |  |  |  |  |  |  | Page 5 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | System Component |  |  |  | Effort Estimate |  |  |  | WBS |
|  |  |  |  |  |  |  |  |  | 2.2.3 | Adaptation of CHEF for Collab. Svcs. on NEESgrid (grid enabling |
|  |  |  |  |  |  |  |  |  |  | CHEF, Grid FTP portlet) |
|  | 1 | Collaboration Tools – CHEF |  |  | 17% | $ | 838,306.50 |  | 2.2.4 | Documentation |
|  |  |  |  |  |  |  |  |  | 2.4.1 | Recommend standards for data/metadata models |
|  |  |  |  |  |  |  |  |  | 2.4.2 | Specification for data services architecture |
|  |  |  |  |  |  |  |  |  | 2.4.3 | APIs for data harvesting, mgmt and access |
|  |  |  |  |  |  |  |  |  | 2.4.4 | Curated data repository |
|  | 2 | Data repository |  |  | 15% | $ | 750,000.00 |  | 2.4.5 | Documentation |
|  |  |  |  |  |  |  |  |  | 2.2.2 | Visualization support for collaboration tools |
|  |  |  |  |  |  |  |  |  | 2.2.4 | Documentation |
|  | 3 | Data viewer |  |  | 8% | $ | 413,163.50 |  | 1.1.2 | NEESgrid Early Adoption |
|  |  |  |  |  |  |  |  |  | 1.1.4 | Access to Experimental Apparatus and Instruments (NSDS) |
|  |  |  |  |  |  |  |  |  | 1.1.2 | NEESgrid Early Adoption |
|  |  |  |  |  |  |  |  |  | 1.1.1 | System Requirements Specification |
|  | 4 | Data streamer |  |  | 7% | $ | 352,930.00 |  | 1.1.8 | Documentation |
|  | 5 | Electronic Lab Notebook |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  | 2.1.1 | Remote Teleobservation |
|  |  |  |  |  |  |  |  |  | 1.1.2 | NEESgrid Early Adoption |
|  |  |  |  |  |  |  |  |  | 2.1.2 | Remote Teleoperation |
|  | 6 | Telepresence |  |  | 17% | $ | 867,150.00 |  | 2.1.3 | Documentation |
|  |  |  |  |  |  |  |  |  | 1.1.4 | Access to Experimental Apparatus and Instruments (Labview) |
|  |  |  |  |  |  |  |  |  | 1.1.2 | NEESgrid Early Adoption |
|  |  |  |  |  |  |  |  |  | 1.1.1 | System Requirements Specification |
|  | 7 | Data acquisition |  |  | 7% | $ | 352,930.00 |  | 1.1.8 | Documentation |
|  |  |  |  |  |  |  |  |  | 1.1.7 | Collaboration Support (NCTP) |
|  | 8 | Hybrid experiments |  |  | 3% | $ | 168,175.00 |  | 1.1.1 | System Requirements Specification |
|  |  |  |  |  |  |  |  |  | 2.3.1 | Community Simulation Tool Archive |
|  |  |  |  |  |  |  |  |  | 2.3.2 | Repository of Sample Community Code Results |
|  | 9 | Simulation repository |  |  | 9% | $ | 450,000.00 |  | 2.3.3 | Usability Enhancements for Community Codes |
|  |  |  |  |  |  |  |  |  | 1.1.3 | NEESgrid Security Enhancements |
|  |  |  |  |  |  |  |  |  | 1.1.1 | System Requirements Specification |
|  |  |  |  |  |  |  |  |  | 1.1.6 | Access to data |
|  |  |  |  |  |  |  |  |  | 1.1.4 | Access to Experimental Apparatus and Instruments |
|  |  |  |  |  |  |  |  |  | 1.1.5 | Access to simulation codes |
|  |  |  |  |  |  |  |  |  | 1.1.7 | Collaboration Support |
|  | 10 | Underlying GRID infrastructure |  |  | 17% | $ | 849,665.00 |  | 1.1.8 | Documentation |

100%	$	5,042,320.00

Finholt, Horn, Thomé

www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 6

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 7

4 - Mapping of system components to user requirements

Finally, system components were mapped to one more user requirements. The party responsible for each system component was then asked to answer two questions about each user requirement:

- Are you doing work that satisfies this requirement? (Y/N)

- Give a brief description of deliverable(s) that result from this work.

Requirement Traceability Matrix

Information about the user requirements and about the system components was compiled to create the Requirement Traceability Matrix. A summarized version of the RTM is shown below and contains the following information:

- User requirement (category and description)

- System component that should fulfill the user requirement

- Budget Status (budgeted/ not budgeted)

- Assessment of system integrators as to whether the system component indicated addresses the user requirement

- Brief description of deliverable(s) that result from the work performed by the system integrator to fulfill the user requirement

The Requirement Traceability Matrix indicates that 61.3% of the user requirements are being addressed by the system integration team and that 18.7% are not being addressed. The remaining 20% will have to be discussed further in order to determine whether the system integration effort is adequately fulfilling those user requirements.

Assessment of user requirements

| Y | 46 | 61.3% |
| --- | --- | --- |
| N | 14 | 18.7% |
| Need further | 15 | 20.0% |
| discussion |  |  |

Total

75

100%

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 8

Requirement Traceability Matrix

|  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | doing work |  |
|  |  |  |  |  | that satisfies |  |
|  |  |  |  |  | this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
| Collect and Store data | Acquire simulation results | Data acquisition | Labview | budgeted | Y | Probably a custom driver; work in early |
|  |  |  |  |  |  | stages now |
|  | Acquire numerical data from |  |  |  |  |  |
| Collect and Store data | laboratory experiment |  |  |  |  |  |
|  | (automatically) | Data acquisition | Labview | budgeted | Y | Zombie DAQ program in released code |
| Collect and Store data | Acquire numerical data from |  |  |  |  |  |
|  | laboratory experiment (manually) | Data acquisition | Labview | budgeted | Y | Example DAQ code in release |
|  |  |  |  |  |  | ADXL and DI-194 drivers and example code, |
|  |  |  |  |  |  | http://www.mcs.anl.gov/neesgrid/adxl.html |
| Collect and Store data | Acquire data from field investigation | Data acquisition | Labview | budgeted | Y | and |
|  |  |  |  |  |  | http://www.mcs.anl.gov/neesgrid/dataq.html |
| Collect and Store data | Acquire video/photographs from |  |  |  |  | IEEE-1394 (Firewire) code and results, at |
|  | laboratory experiment | Data acquisition | Labview | budgeted | Y | http://www.mcs.anl.gov/neesgrid/firewire.html |
|  | Acquire data from other sources |  |  |  |  |  |
|  | (e.g., historical data or non-NEES |  |  |  |  | Protocol docs, example non-Labview code, |
| Collect and Store data | data) (manually) for |  |  |  |  |  |
|  | comparison/overlay of data | Data acquisition | Labview | budgeted | Y | ADXL & DI194 |
| Collect and Store data | Store simulation and experiment |  |  |  |  | NEES File Management Service to be |
|  | results | Data repository | Data storage | budgeted | Y | released in Alpha 2 |
|  | Interface allowing researchers to |  |  |  |  |  |
|  | bring along their own data |  |  |  |  | Protocol documentation and examples, on |
| Collect and Store data | acquisition system, sensors, or |  |  |  |  |  |
|  | payload experiments | Data acquisition | Labview | budgeted | Y | http://www.mcs.anl.gov/neesgrid/ |
| Collect and Store data | Tool for inter-linking related |  |  |  |  | NTCP and related control system work in |
|  | experimentation sessions | Data acquisition | Labview | budgeted | Y | progress |
|  | Tools for characterizing a |  |  |  |  |  |
|  | community/location/ structure/project |  |  |  |  | the metadata repository will enable the |
| Collect and Store data | (as basis for search and |  |  |  |  | community to characterize their work using |
|  | comparison) | Data repository | Metadata generation | budgeted | Y | metadata objects |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 9

|  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | doing work |  |
|  |  |  |  |  | that satisfies |  |
|  |  |  |  |  | this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
|  | Easy tool for supplying meta- |  |  |  |  | integration of Nestor's e-notebook with repo |
| Collect and Store data | information as project proceeds |  |  |  |  |  |
|  | (electronic notebook) | Data repository | Metadata generation | budgeted | Y | (Alpha 2) |
|  | Metadata ingestion tools (.provide |  |  |  |  |  |
|  | the capability to excerpt information |  |  |  |  |  |
|  | from the electronic notebook and |  |  |  |  |  |
| Collect and Store data | use it to populate the metadata |  |  |  |  |  |
|  | model) | Data repository | Metadata generation | budgeted | Y | Alpha 2 - batch uploading in XML format |
|  | Manual metadata input (human |  |  |  |  |  |
| Collect and Store data | sensor data recording as a specific |  |  |  |  |  |
|  | metadata acquisition agent) | Data repository | Metadata generation | budgeted | Y | Alpha 1 - CHEF GUI |
| Collect and Store data | Store metadata | Data repository | Metadata generation | budgeted | Y | NEES Metadata Service - Alpha 1 |
|  | Common/standard data and |  |  |  |  | Community will develop with guidance from |
| Collect and Store data |  |  |  |  |  | SI. ongoing. Strawman released. data |
|  | metadata formats | Data repository | Metadata generation | budgeted | Y | working in Aug 03 |
|  |  |  |  |  |  | framework for format conversion and |
|  |  |  |  |  |  | example implementations will be provided. |
|  |  |  |  |  |  | data repository will support any format for file |
|  |  |  |  |  |  | management |
|  |  |  |  |  |  | capabilities, metadata repository will support |
| Collect and Store data | Support for multiple data formats | Data repository | Metadata generation | budgeted | Y | XML interchange format and other formats |
|  |  |  |  |  |  | can be translated into that format |
|  | Develop a metadata registry which |  |  |  |  |  |
| Collect and Store data | enforces business rules for |  |  |  |  | I don't know what "business rules" means. |
|  | specification of metadata elements | Data repository | Metadata generation | budgeted | ??? | validation will be supported in Alpha 2 |
|  |  |  |  |  |  | I don't know what "lifecycle management" |
| Collect and Store data | Metadata-driven lifecycle |  |  |  |  | means. The repo supports versioning in |
|  | management for objects | Data repository | Metadata generation | budgeted | ??? | Alpha 1 |
| Collect and Store data |  |  |  |  |  | That is validation - will be supported in final |
|  | Utilize controlled vocabulary | Data repository | Metadata generation | budgeted | Y | release |
|  | Data streaming/ automatically |  |  |  |  |  |
|  | archive experimental data to central |  |  |  |  |  |
| Collect and Store data | repository (OR to local archive first |  |  |  |  |  |
|  | and then to central, after validation) | Data streamer | NSDS | budgeted | ??? |  |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 10

|  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | doing work |  |
|  |  |  |  |  | that satisfies |  |
|  |  |  |  |  | this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
| Collect and Store data | Optimize data compression while |  |  |  |  |  |
|  | retaining data quality | Data repository | Data storage | budgeted | N |  |
|  |  |  |  |  |  | Metadata search will be supported in final |
| Search data |  |  |  |  |  | release, but search of data will only be |
|  | Search data and metadata | Data repository | Data discovery | budgeted | Y/N | supported in a limited fashion |
|  |  |  |  |  |  | data search will be supported by associating |
|  | Search for raw data and data |  |  |  |  | metadata with data objects and searching the |
| Search data |  |  |  |  |  | metadata. derived data can be linked to raw |
|  | derivatives | Data repository | Data discovery | budgeted | N | data with metadata elements |
|  |  |  |  |  |  | a framework for interface with external data |
|  |  |  |  |  |  | resources, and example implementation for |
| Search data | Search for historical earthquake- |  |  |  |  | external sources of earthquake-related data |
|  | related data | Data repository | Data discovery | budgeted | Y | (e.g., ANSS) will be provided |
|  | Common interfaces to widely used |  |  |  |  | Native Chef WT.NG tool for viewing archived |
| Manage data |  |  |  |  |  | experiment data and common UI to collab |
|  | tools (e.g. Matlab) | Data viewer | Stored data viewing | budgeted | N | tools, but not simulation tools |
|  | Manipulate experiment data (using |  |  |  |  |  |
| Manage data | tools such as Excel, MathCAD and |  |  |  |  |  |
|  | Mathematica) | Data repository |  | NOT budgeted | N |  |
| Manage data | "Clean" experiment data | Data repository |  | NOT budgeted | N |  |
|  |  |  |  |  |  | what is meant by "database"? the CHEF |
| Database |  |  |  |  |  | interface released in Alpha 1 allows remote |
|  |  |  |  |  |  | management of the repository and the |
| Administration | Remote database management | Data repository |  | NOT budgeted | ??? | data/metadata in it |
| Database | Backup-restore/archive-recovery of |  |  |  |  | (at the central repository) -- sites must |
| Administration | data | Data repository |  | NOT budgeted | Y | provide site-specific backup capabilities |
| Database |  |  |  |  |  |  |
| Administration | Assure data integrity | Data repository |  | NOT budgeted | ??? | what kind of integrity? |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 11

|  |  |  |  |  |  | Are you |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | doing work |  |  |
|  |  |  |  |  |  | that satisfies |  |  |
|  |  |  |  |  |  | this |  |  |
|  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |  |
|  | User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |  |
|  |  |  |  |  |  |  | NSDS, NTCP, NTCP drivers for proxy server |  |
|  |  |  |  |  |  |  | and Matlab, Matlab interfaces to NTCP |  |
|  |  |  |  |  |  |  | (being done by Erik Johnson) |  |
|  |  |  |  |  |  |  | We provide interfaces to support hybrid |  |
|  |  |  |  |  |  |  | experiments. However, sites need to design |  |
|  |  |  |  |  |  |  | their own experiments, write their own |  |
|  |  |  |  |  |  |  | computational simulation code, and provide |  |
| Hybrid experiments |  | Hybrid experiments | Hybrid experiments | NTCP | budgeted | Y/N | (in some cases) drivers to interface with their |  |
|  |  |  |  |  |  |  | own local equipment. |  |
|  |  | Time synchronization of data and |  | Real-time data viewing |  |  | Options in data viewer for selecting multiple |  |
| Data Viewing |  |  |  |  |  |  | channels of stored data, and displaying the |  |
|  |  | video streams | Data viewer | Stored data viewing | budgeted | Y | data synchronized with their time stamps. |  |
| Data Viewing |  | Real time access to visualization of |  |  |  |  | Option on data viewer to display real time |  |
|  |  | sensor data | Data viewer | Real-time data viewing | budgeted | Y | experiment data. |  |
|  |  | Access to visual, text, and algorithm |  |  |  |  | Providing data viewer which gives access to |  |
|  |  |  |  |  |  |  | experiments from multiple sites (but not |  |
| Data Viewing |  | info from multiple sites during |  | Real-time data viewing |  |  | multiple sites during a single experiment, nor |  |
|  |  | experiment | Data viewer | Stored data viewing | budgeted | Y | Telepresence) |  |
| Data Viewing |  |  |  | Real-time data viewing |  |  | Option in Data Viewer to display multiple |  |
|  |  | Tool for overlaying data | Data viewer | Stored data viewing | budgeted | Y | channels in one view. |  |
| Data Viewing |  | 3D visualization tools for analyzing |  | Real-time data viewing |  |  |  |  |
|  |  | results | Data viewer | Stored data viewing | budgeted | N |  |  |
|  |  |  |  |  |  |  | Teleoperations for remote controlled camera |  |
|  |  |  |  |  |  |  | is operational. Teleoperations for |  |
|  |  |  |  |  |  |  | instruments is now under the direction of the |  |
|  |  |  |  |  |  |  | ISI Team which is defining | NTCP and will |
|  |  |  |  |  |  |  | perform all other remote operations. A |  |
|  |  |  |  |  |  |  | remote control interface using the reference |  |
| Synchronous |  |  |  |  |  |  | implementation of Labview | will be written by |
|  |  |  |  |  |  |  | ANL but it is waiting for NTCP to be |  |
| collaboration |  | Teleoperation | Telepresence | Remote Teleoperation | budgeted | only partially | completed by ISI. |  |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 12

|  |  |  |  |  |  | Are you |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | doing work |  |  |
|  |  |  |  |  |  | that satisfies |  |  |
|  |  |  |  |  |  | this |  |  |
|  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |  |
|  | User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |  |
|  |  |  |  |  |  |  | Observation of the experimental laboratory |  |
|  |  |  |  |  |  |  | space using Video Cameras is operational |  |
|  |  |  |  |  |  |  | and handled by the TPM thin-www client. |  |
|  |  |  |  |  |  |  | Streaming data from sensors is now handled |  |
|  |  |  |  |  |  |  | by NSDS and displayed by the CHEF Viewer |  |
| Synchronous |  |  |  | Remote |  |  | . A NSDS interface using the reference |  |
|  |  |  |  |  |  |  | implementation of Labview has been |  |
| collaboration |  | Teleobservation | Telepresence | Teleobservation | budgeted | only partially | completed. |  |
| Synchronous |  |  |  | Remote |  |  | This is operational in the TPM thin-www client |  |
| collaboration |  | Remote control of cameras | Telepresence | Teleobservation | budgeted | Y | interface. |  |
|  |  |  |  |  |  |  | The Video system design operates at a |  |
| Synchronous |  | Ability to handle very high-speed |  | Remote |  |  | maximum rate of | NTSC not "very high |
|  |  |  |  |  |  |  | speed". Very High | Speed video is out of |
| collaboration |  | video in real time (for telepresence) | Telepresence | Teleobservation | not budgeted | N | scope. |  |
| Synchronous |  |  | Collaboration Tools - |  |  |  | Native Chat tool being developed as part of |  |
| collaboration |  | Chat | CHEF | Chat | budgeted | Y | WT.NG |  |
|  |  |  |  |  |  |  | It's not clear that this is still a |  |
|  |  |  |  |  |  |  | requirement; however, if it is, the |  |
| Synchronous |  | Videoconferencing services |  |  |  |  | deliverable would be an MDS |  |
| collaboration |  | (discovery of MCUs) | Underlying GRID infra. | Collaboration services | budgeted | N | provider listing MCU resources |  |
| Synchronous |  |  | Collaboration Tools - |  |  |  | User Present list developed as part of |  |
| collaboration |  | Track who else is on | CHEF | Presence awareness | budgeted | Y | standard WT.NG |  |
| Synchronous |  | Data conferencing (remote sharing | Collaboration Tools - |  |  |  |  |  |
| collaboration |  | of data) | CHEF |  | NOT budgeted | N |  |  |
| Synchronous |  |  | Collaboration Tools - |  |  |  |  |  |
| collaboration |  | Shared whiteboard with telepointers | CHEF |  | NOT budgeted | N |  |  |
| Asynchronous |  |  | Collaboration Tools - |  |  |  |  |  |
| collaboration |  | Document version control | CHEF |  | NOT budgeted | N |  |  |
| Asynchronous |  | Notify collaborators about changes | Collaboration Tools - |  |  |  | Synopsis tools showing recent activity, and |  |
|  |  |  |  |  |  |  | notification service to let users know of |  |
| collaboration |  | or additions to shared work | CHEF | Resource sharing | budgeted | Y | changes being developed as part of WT.NG |  |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 13

|  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | doing work |  |
|  |  |  |  |  | that satisfies |  |
|  |  |  |  |  | this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
| Other Collaboration |  |  |  |  |  |  |
| Tools - Synchronous |  | Collaboration Tools - |  |  |  | Native Chef tool being developed as part of |
| and Asynchronous | Threaded discussion tool | CHEF | Threaded discussion | budgeted | Y | WT.NG |
|  |  |  |  |  |  | Data acquisition: IEEE-1394 (Firewire) |
|  |  |  |  |  |  | results and code, |
| Other Collaboration |  |  |  |  |  | http://www.mcs.anl.gov/neesgrid/firewire.html |
|  |  |  |  |  |  | Data viewer: We are working on a stored |
| Tools - Synchronous | Video/audio recording and session | Data acquisition | Labview |  |  | (archived) data viewer, but not on recording |
| and Asynchronous | playback | Data viewer | Stored data viewing | budgeted | Y | audio or video. |
| Other Collaboration |  |  |  |  |  |  |
| Tools - Synchronous | Scheduling application (people and | Collaboration Tools - | Calendaring and |  |  | Native Chat tool being developed as part of |
| and Asynchronous | resources) | CHEF | scheduling | budgeted | Y | WT.NG |
| Other Collaboration |  |  |  |  |  |  |
| Tools - Synchronous |  | Collaboration Tools - |  |  |  | Native Chef capability being developed as |
| and Asynchronous | Individual online workspaces | CHEF | Workspace policies | budgeted | Y | part of WT.NG |
| Other Collaboration |  |  |  |  |  |  |
| Tools - Synchronous |  | Collaboration Tools - |  |  |  | Native Chat tool for Resources being |
| and Asynchronous | Share files | CHEF | Resource sharing | budgeted | Y | developed as part of WT.NG |
| Other Collaboration |  |  |  |  |  |  |
| Tools - Synchronous |  | Collaboration Tools - |  |  |  | Permissions controls being developed as part |
| and Asynchronous | Privacy/Reciprocity | CHEF | Workspace policies | budgeted | Y | of Chef, WT.NG |
|  |  |  |  |  |  | The description does not match the |
|  |  |  |  |  |  | "system function". Searching for |
|  |  |  |  |  |  | people with common interests is not |
|  |  |  |  |  |  | a security enhancement, and this is |
|  |  |  |  |  |  | not a function of CAS. If this is a |
|  |  |  |  |  |  | requirement, the solution would |
|  |  |  |  |  |  | probably be to deploy LDAP servers |
|  |  |  |  |  |  | using the Internet2 schemas for |
| Other Collaboration |  |  |  |  |  | describing people; most of that work |
|  |  |  |  |  |  | would probably be done by the |
| Tools - Synchronous | Tools to search for people and their |  | Security |  |  |  |
| and Asynchronous | interests (discover/collaborate) | Underlying GRID infra. | enhancements/CAS | budgeted | ??? | deployment team. |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 14

|  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | doing work |  |
|  |  |  |  |  | that satisfies |  |
|  |  |  |  |  | this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
| Simulation codes | Store simulation codes (through |  |  |  |  |  |
|  | Portal) | Simulation repository | Simulation repository | budgeted | Y | Sim tool repository/links (see SA document) |
| Simulation codes | Access simulation codes (through |  |  |  |  |  |
|  | Portal) | Simulation repository | Simulation repository | budgeted | Y | Capability to run community code remotely |
| Simulation codes | Run data thru simulation codes | Simulation repository | Simulation repository | budgeted | Y | Analysis content portions of repository |
| Simulation codes | Version control of simulation codes | Simulation repository | Simulation repository | budgeted | Y | outline of version history of tools in repository |
| Simulation codes | Reference documentation for code |  |  |  |  | analysis content library showing how sim |
|  | repository | Simulation repository | Simulation repository | budgeted | Y | tools used |
| Simulation codes | Design portal interface to common |  |  |  |  | a portal interface to at least one community |
|  | codes | Simulation repository | Simulation repository | budgeted | Y | code |
| Repository Curation | Data audit protocols | Data repository | Data storage | budgeted | ??? | what kind of protocols? |
| Repository Curation | Quality analysis of software |  |  |  | Yes, to limited | repository metadata that will include QA |
|  | (simulation codes) | Simulation repository | Simulation repository | budgeted | extent | metrics |
|  |  |  |  |  |  | Actually, "access" covers three |
|  |  |  |  |  |  | things -- providing physical |
|  |  |  |  |  |  | resources (i.e., supercomputers), |
|  |  |  |  |  |  | providing tools for discovering those |
|  |  |  |  |  |  | resources, and providing tools to |
|  |  |  |  |  |  | schedule those resources. We're |
|  |  |  |  |  |  | not providing the physical |
|  |  |  |  |  |  | resources, but we are are providing |
|  |  |  |  |  |  | tools to discover them (deliverable is |
|  |  |  |  |  |  | MDS) and schedule them |
| Access to high |  |  |  |  |  | (deliverable is GRAM). Both GRAM |
|  |  |  |  |  |  | and MDS are part of the Globus |
| performance | Provide access to high performance |  |  |  |  |  |
| computing resources | computing | Underlying GRID infra. | Resource discovery | budgeted | Y? | Toolkit. |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 15

|  |  |  | Are you |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | doing work |  |  |
|  |  |  | that satisfies |  |  |
|  |  |  | this |  |  |
|  |  |  | requirement? |  | Brief description of deliverable(s) that |
| User Requirement | System Component | Budget Status | (Y/N) |  | result from this work |

|  |  |  |  |  |  | GRAM (part of the Globus Toolkit). |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | However, I wouldn't call this |
| Access to high |  |  |  |  |  | "resource discovery"; it would be |
|  |  |  |  |  |  | "resource scheduling" or "resource |
| performance | Schedule high performance |  |  |  |  |  |
| computing resources | computing resources | Underlying GRID infra. | Resource discovery | budgeted | Y | management". |
|  |  |  |  |  |  | This is a pretty open-ended |
|  |  |  |  |  |  | requirement. Calling it "resource |
|  |  |  |  |  |  | discovery" makes it sound like the |
|  |  |  |  |  |  | requirement is to provide allocation |
|  |  |  |  |  |  | committees information about |
|  |  |  |  |  |  | resources to aid them in setting |
|  |  |  |  |  |  | priorities -- in this case, the |
|  |  |  |  |  |  | deliverable is MDS. If the |
|  |  |  |  |  |  | requirement is to enforce decisions |
|  |  |  |  |  |  | about what priorities have been |
|  |  |  |  |  |  | decided, then GRAM supports |
|  |  |  |  |  |  | whatever underlying mechanism |
|  |  |  |  |  |  | exists at the computing site. Also, |
|  |  |  |  |  |  | since this is under "access to high |
|  |  |  |  |  |  | performance computing resources", |
|  |  |  |  |  |  | I assume this requirement pertains |
|  |  |  |  |  |  | to high performance computers. For |
|  |  |  |  |  |  | other resources and services, there |
|  |  |  |  |  |  | are mechanisms that allow |
|  |  |  |  |  |  | administrators to specify who can do |
|  |  |  |  |  |  | what, and when (deliverables would |
| Access to high |  |  |  |  |  | be CAS plus many individual |
|  |  |  |  |  |  | services provided as part of |
| performance |  |  |  |  |  |  |
| computing resources | Prioritize allocation of resources | Underlying GRID infra. | Resource discovery | budgeted | ??? | NEESgrid). |
|  |  |  |  |  |  | CAS, and all the individual services |
|  |  |  | Security |  |  | we're providing (e.g., GRAM, NSDS, |
| Security | Permission controls | Underlying GRID infra. | enhancements/CAS | budgeted | Y | NTCP, gridftp, the metadata tools, |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 16

|  |  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | doing work |  |
|  |  |  |  |  |  | that satisfies |  |
|  |  |  |  |  |  | this |  |
|  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
|  | User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
|  |  |  |  |  |  |  | CHEF). |
|  |  |  |  |  |  |  | No one can guarantee "security of |
|  |  |  |  |  |  |  | system and data". We have |
|  |  |  |  |  |  |  | designed the architecture to make |
|  |  |  |  |  |  |  | the systems and networks no less |
|  |  |  |  |  |  |  | secure than they would have been |
|  |  |  |  |  |  |  | without NEESgrid (e.g., we support - |
|  |  |  |  |  |  |  | - and encourage -- isolating the |
|  |  |  |  |  |  |  | DAQ and control systems behind |
|  |  |  |  |  |  |  | firewalls). Much of the software we |
|  |  |  |  |  |  |  | are providing (e.g., the components |
|  |  |  |  |  |  |  | that are part of the Globus Toolkit) |
|  |  |  |  |  |  |  | have undergone security reviews |
|  |  |  |  |  |  |  | and are in broad use in very |
|  |  |  |  |  |  |  | security-conscious environments. |
|  |  |  |  |  |  |  | We are providing security features, |
|  |  |  |  | Security |  |  | such as GSI for authentication and |
| Security |  | Security of system and data | Underlying GRID infra. | enhancements/CAS | budgeted | ??? | message integrity. |
| Security |  |  |  | Security |  |  | GSI (part of the Globus Toolkit) |
|  |  | Single security architecture | Underlying GRID infra. | enhancements/CAS | budgeted | Y |  |
|  |  |  |  |  |  |  | We support having fewer local personnel |
|  |  |  |  |  |  |  | than you would have to without NSDS and |
|  |  |  |  |  |  |  | NTCP. "Minimum number" sounds pretty |
|  |  |  |  |  |  |  | absolute. We're certainly not doing anything, |
| Safety |  | Minimum number of local personnel | Telepresence | Remote Teleoperation |  |  | for example, to reduce the number of people |
|  |  | required for remote operations | Hybrid experiments | NTCP | not budgeted | N | required to build an experiment specimen. |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 17

|  |  |  |  |  |  |  | Are you |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | doing work |  |
|  |  |  |  |  |  |  | that satisfies |  |
|  |  |  |  |  |  |  | this |  |
|  |  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
|  | User Requirement |  | System Component |  | Budget Status |  | (Y/N) | result from this work |
|  |  |  |  |  |  |  |  | We provide an interface to NTCP to cancel |
|  |  |  |  |  |  |  |  | outstanding operations, but it's up to the sites |
|  |  |  |  |  |  |  |  | to install drivers that shut things down safely. |
|  |  |  |  |  |  |  |  | We also cannot, since NTCP messages |
|  |  |  |  |  |  |  |  | travel over the commodity Internet, guarantee |
|  |  |  |  |  |  |  |  | how quickly a cancel message will be |
|  |  |  |  |  |  |  |  | received. Sites should have local personnel |
|  |  | Provide a “kill” switch (emergency | Telepresence | Remote Teleoperation |  |  |  | supervising their experiments and should |
| Safety |  |  |  |  |  |  |  | implement their own local "kill switches" for |
|  |  | shutdown of an experiment) | Hybrid experiments | NTCP | not | budgeted | N | safety. |
|  |  |  |  |  |  |  |  | NTCP includes a pluggable interface that |
|  |  |  |  |  |  |  |  | supports this, but it's up to the individual sites |
|  |  |  |  |  |  |  |  | to install drivers that make the appropriate |
|  |  |  |  |  |  |  |  | checks. It's also up to individual sites to set |
|  |  | Enforce guidelines to operate within | Telepresence | Remote Teleoperation |  |  |  | up appropriate (non-software) policies and |
| Safety |  |  |  |  |  |  |  | procedures to protect their equipment and |
|  |  | equipment tolerances | Hybrid experiments | NTCP | not | budgeted | N | personnel. |
|  |  | Common GUI integrating data, |  |  |  |  |  |  |
| Usability |  | simulation, video and visualization | Collaboration Tools - |  |  |  |  | Style guide to promote and CSS to force tool |
|  |  | (standard interfaces) | CHEF |  | budgeted |  | Y | GUI consistency |
| Usability |  |  | Collaboration Tools - |  |  |  |  | Tools developed with a common GUI across |
|  |  | Ease of use | CHEF |  | budgeted |  | Y | tools in a web browser environment. |
| Usability |  |  | Collaboration Tools - |  |  |  |  |  |
|  |  | Reusable layout configuration | CHEF |  | budgeted |  | Y | CSS being used to provide skinning options. |
| Usability |  |  | Collaboration Tools - |  |  |  |  | Chef, WT.NG being developed to require a |
|  |  | Platform independence | CHEF |  | budgeted |  | Y | browser only, no additional plugins. |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 18

The table below shows the user requirements that are not being addressed by the system development effort. They correspond to 18.7% of the user requirements.

|  |  |  |  |  |  | Are you doing |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | work that |  |  |
|  |  |  |  |  |  | satisfies this |  |  |
|  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |  |
|  | User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |  |
| Collect and Store data |  | Optimize data compression while |  |  |  |  |  |  |
|  |  | retaining data quality | Data repository | Data storage | budgeted | N |  |  |
|  |  |  |  |  |  |  | data search will be supported by associating |  |
|  |  |  |  |  |  |  | metadata with data objects and searching the |  |
| Search data |  | Search for raw data and data |  |  |  |  | metadata. derived data can be linked to raw |  |
|  |  | derivatives | Data repository | Data discovery | budgeted | N | data with metadata elements |  |
|  |  | Common interfaces to widely used |  |  |  |  | Native Chef WT.NG tool for viewing archived |  |
| Manage data |  |  |  |  |  |  | experiment data and common UI to collab |  |
|  |  | tools (e.g. Matlab) | Data viewer | Stored data viewing | budgeted | N | tools, but not simulation tools |  |
|  |  | Manipulate experiment data (using |  |  |  |  |  |  |
| Manage data |  | tools such as Excel, MathCAD and |  |  |  |  |  |  |
|  |  | Mathematica) | Data repository |  | NOT budgeted | N |  |  |
| Manage data |  | "Clean" experiment data | Data repository |  | NOT budgeted | N |  |  |
| Data Viewing |  | 3D visualization tools for analyzing |  | Real-time data viewing |  |  |  |  |
|  |  | results | Data viewer | Stored data viewing | budgeted | N |  |  |
|  |  |  |  |  |  |  | The Video system design operates at a |  |
| Synchronous |  | Ability to handle very high-speed |  |  |  |  | maximum rate of | NTSC not "very high |
|  |  |  |  | Remote |  |  | speed". Very High | Speed video is out of |
| collaboration |  | video in real time (for telepresence) | Telepresence | Teleobservation | not budgeted | N | scope. |  |
|  |  |  |  |  |  |  | It's not clear that this is still a |  |
|  |  |  |  |  |  |  | requirement; however, if it is, the |  |
| Synchronous |  | Videoconferencing services |  |  |  |  | deliverable would be an MDS |  |
| collaboration |  | (discovery of MCUs) | Underlying GRID infra. | Collaboration services | budgeted | N | provider listing MCU resources |  |
| Synchronous |  | Data conferencing (remote sharing | Collaboration Tools - |  |  |  |  |  |
| collaboration |  | of data) | CHEF |  | NOT budgeted | N |  |  |
| Synchronous |  |  | Collaboration Tools - |  |  |  |  |  |
| collaboration |  | Shared whiteboard with telepointers | CHEF |  | NOT budgeted | N |  |  |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 19

|  |  |  |  |  |  |  | Are you doing |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  | work that |  |
|  |  |  |  |  |  |  | satisfies this |  |
|  |  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
|  | User Requirement |  | System Component |  | Budget Status |  | (Y/N) | result from this work |
| Asynchronous |  |  | Collaboration Tools - |  |  |  |  |  |
| collaboration |  | Document version control | CHEF |  | NOT budgeted |  | N |  |
|  |  |  |  |  |  |  |  | We support having fewer local personnel |
|  |  |  |  |  |  |  |  | than you would have to without NSDS and |
|  |  |  |  |  |  |  |  | NTCP. "Minimum number" sounds pretty |
|  |  |  |  |  |  |  |  | absolute. We're certainly not doing anything, |
| Safety |  | Minimum number of local personnel | Telepresence | Remote Teleoperation |  |  |  | for example, to reduce the number of people |
|  |  | required for remote operations | Hybrid experiments | NTCP | not | budgeted | N | required to build an experiment specimen. |
|  |  |  |  |  |  |  |  | We provide an interface to NTCP to cancel |
|  |  |  |  |  |  |  |  | outstanding operations, but it's up to the sites |
|  |  |  |  |  |  |  |  | to install drivers that shut things down safely. |
|  |  |  |  |  |  |  |  | We also cannot, since NTCP messages |
|  |  |  |  |  |  |  |  | travel over the commodity Internet, guarantee |
|  |  |  |  |  |  |  |  | how quickly a cancel message will be |
|  |  |  |  |  |  |  |  | received. Sites should have local personnel |
|  |  | Provide a “kill” switch (emergency | Telepresence | Remote Teleoperation |  |  |  | supervising their experiments and should |
| Safety |  |  |  |  |  |  |  | implement their own local "kill switches" for |
|  |  | shutdown of an experiment) | Hybrid experiments | NTCP | not | budgeted | N | safety. |
|  |  |  |  |  |  |  |  | NTCP includes a pluggable interface that |
|  |  |  |  |  |  |  |  | supports this, but it's up to the individual sites |
|  |  |  |  |  |  |  |  | to install drivers that make the appropriate |
|  |  |  |  |  |  |  |  | checks. It's also up to individual sites to set |
|  |  | Enforce guidelines to operate within | Telepresence | Remote Teleoperation |  |  |  | up appropriate (non-software) policies and |
| Safety |  |  |  |  |  |  |  | procedures to protect their equipment and |
|  |  | equipment tolerances | Hybrid experiments | NTCP | not | budgeted | N | personnel. |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 20

Included in the table below are the user requirements that require further discussion (20% of user requirements).

|  |  |  |  |  | Are you doing |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | work that |  |
|  |  |  |  |  | satisfies this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
| Collect and Store | Develop a metadata registry which |  |  |  |  |  |
|  | enforces business rules for |  |  |  |  | I don't know what "business rules" means. |
| data | specification of metadata elements | Data repository | Metadata generation | budgeted | ??? | validation will be supported in Alpha 2 |
| Collect and Store |  |  |  |  |  | I don't know what "lifecycle management" |
|  | Metadata-driven lifecycle |  |  |  |  | means. The repo supports versioning in |
| data | management for objects | Data repository | Metadata generation | budgeted | ??? | Alpha 1 |
|  | Data streaming/ automatically |  |  |  |  |  |
| Collect and Store | archive experimental data to central |  |  |  |  |  |
|  | repository (OR to local archive first |  |  |  |  |  |
| data | and then to central, after validation) | Data streamer | NSDS | budgeted | ??? |  |
|  |  |  |  |  |  | what is meant by "database"? the CHEF |
| Database |  |  |  |  |  | interface released in Alpha 1 allows remote |
|  |  |  |  |  |  | management of the repository and the |
| Administration | Remote database management | Data repository |  | NOT budgeted | ??? | data/metadata in it |
| Database |  |  |  |  |  |  |
| Administration | Assure data integrity | Data repository |  | NOT budgeted | ??? | what kind of integrity? |
|  |  |  |  |  |  | The description does not match the |
|  |  |  |  |  |  | "system function". Searching for |
|  |  |  |  |  |  | people with common interests is not |
|  |  |  |  |  |  | a security enhancement, and this is |
|  |  |  |  |  |  | not a function of CAS. If this is a |
|  |  |  |  |  |  | requirement, the solution would |
|  |  |  |  |  |  | probably be to deploy LDAP servers |
|  |  |  |  |  |  | using the Internet2 schemas for |
| Other Collaboration |  |  |  |  |  | describing people; most of that work |
|  |  |  |  |  |  | would probably be done by the |
| Tools - Synchronous | Tools to search for people and their |  | Security |  |  |  |
| and Asynchronous | interests (discover/collaborate) | Underlying GRID infra. | enhancements/CAS | budgeted | ??? | deployment team. |
| Repository Curation | Data audit protocols | Data repository | Data storage | budgeted | ??? | what kind of protocols? |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 21

|  |  |  |  |  |  | Are you doing |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | work that |  |
|  |  |  |  |  |  | satisfies this |  |
|  |  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
|  | User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
|  |  |  |  |  |  |  | This is a pretty open-ended |
|  |  |  |  |  |  |  | requirement. Calling it "resource |
|  |  |  |  |  |  |  | discovery" makes it sound like the |
|  |  |  |  |  |  |  | requirement is to provide allocation |
|  |  |  |  |  |  |  | committees information about |
|  |  |  |  |  |  |  | resources to aid them in setting |
|  |  |  |  |  |  |  | priorities -- in this case, the |
|  |  |  |  |  |  |  | deliverable is MDS. If the |
|  |  |  |  |  |  |  | requirement is to enforce decisions |
|  |  |  |  |  |  |  | about what priorities have been |
|  |  |  |  |  |  |  | decided, then GRAM supports |
|  |  |  |  |  |  |  | whatever underlying mechanism |
|  |  |  |  |  |  |  | exists at the computing site. Also, |
|  |  |  |  |  |  |  | since this is under "access to high |
|  |  |  |  |  |  |  | performance computing resources", |
|  |  |  |  |  |  |  | I assume this requirement pertains |
|  |  |  |  |  |  |  | to high performance computers. For |
|  |  |  |  |  |  |  | other resources and services, there |
|  |  |  |  |  |  |  | are mechanisms that allow |
|  |  |  |  |  |  |  | administrators to specify who can do |
| Access to high |  |  |  |  |  |  | what, and when (deliverables would |
|  |  |  |  |  |  |  | be CAS plus many individual |
| performance |  |  |  |  |  |  | services provided as part of |
| computing |  |  |  |  |  |  |  |
| resources |  | Prioritize allocation of resources | Underlying GRID infra. | Resource discovery | budgeted | ??? | NEESgrid). |
|  |  |  |  |  |  |  | No one can guarantee "security of |
|  |  |  |  |  |  |  | system and data". We have |
|  |  |  |  |  |  |  | designed the architecture to make |
|  |  |  |  |  |  |  | the systems and networks no less |
|  |  |  |  |  |  |  | secure than they would have been |
|  |  |  |  |  |  |  | without NEESgrid (e.g., we support - |
|  |  |  |  | Security |  |  | - and encourage -- isolating the |
| Security |  | Security of system and data | Underlying GRID infra. | enhancements/CAS | budgeted | ??? | DAQ and control systems behind |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 22

|  |  |  | Are you doing |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  | work that |  |  |
|  |  |  | satisfies this |  |  |
|  |  |  | requirement? |  | Brief description of deliverable(s) that |
| User Requirement | System Component | Budget Status | (Y/N) |  | result from this work |

firewalls). Much of the software we

are providing (e.g., the components

that are part of the Globus Toolkit)

have undergone security reviews

and are in broad use in very

security-conscious environments.

We are providing security features,

such as GSI for authentication and

message integrity.

|  |  |  |  |  |  | Teleoperations for remote controlled camera |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | is operational. Teleoperations for |  |  |
|  |  |  |  |  |  | instruments is now under the direction of the |  |  |
|  |  |  |  |  |  | ISI Team which is defining |  | NTCP and will |
|  |  |  |  |  |  | perform | all other remote operations. A |  |
|  |  |  |  |  |  | remote control interface using the reference |  |  |
| Synchronous |  |  |  |  |  | implementation of Labview |  | will be written by |
|  |  |  |  |  |  | ANL but it is waiting for NTCP to be |  |  |
| collaboration | Teleoperation | Telepresence | Remote Teleoperation budgeted |  | only partially | completed by ISI. |  |  |
|  |  |  |  |  |  | Observation of the experimental laboratory |  |  |
|  |  |  |  |  |  | space | using Video Cameras is operational |  |
|  |  |  |  |  |  | and handled by the TPM thin-www client. |  |  |
|  |  |  |  |  |  | Streaming data from sensors is now handled |  |  |
|  |  |  |  |  |  | by NSDS and displayed by the CHEF Viewer |  |  |
| Synchronous |  |  | Remote |  |  | . A NSDS interface using the reference |  |  |
|  |  |  |  |  |  | implementation of Labview has been |  |  |
| collaboration | Teleobservation | Telepresence | Teleobservation | budgeted | only partially | completed. |  |  |
|  |  |  |  |  |  | Metadata search will be supported in final |  |  |
| Search data |  |  |  |  |  | release, but search of data will only be |  |  |
|  | Search data and metadata | Data repository | Data discovery | budgeted | Y/N | supported in a limited fashion |  |  |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 23

|  |  |  |  |  | Are you doing |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | work that |  |
|  |  |  |  |  | satisfies this |  |
|  |  |  |  |  | requirement? | Brief description of deliverable(s) that |
| User Requirement |  | System Component |  | Budget Status | (Y/N) | result from this work |
|  |  |  |  |  |  | NSDS, NTCP, NTCP drivers for proxy server |
|  |  |  |  |  |  | and Matlab, Matlab interfaces to NTCP |
|  |  |  |  |  |  | (being done by Erik Johnson) |
|  |  |  |  |  |  | We provide interfaces to support hybrid |
|  |  |  |  |  |  | experiments. However, sites need to design |
|  |  |  |  |  |  | their own experiments, write their own |
|  |  |  |  |  |  | computational simulation code, and provide |
| Hybrid experiments | Hybrid experiments | Hybrid experiments | NTCP | budgeted | Y/N | (in some cases) drivers to interface with their |
|  |  |  |  |  |  | own local equipment. |
|  |  |  |  |  |  | Actually, "access" covers three |
|  |  |  |  |  |  | things -- providing physical |
|  |  |  |  |  |  | resources (i.e., supercomputers), |
|  |  |  |  |  |  | providing tools for discovering those |
|  |  |  |  |  |  | resources, and providing tools to |
|  |  |  |  |  |  | schedule those resources. We're |
|  |  |  |  |  |  | not providing the physical |
|  |  |  |  |  |  | resources, but we are are providing |
|  |  |  |  |  |  | tools to discover them (deliverable is |
| Access to high |  |  |  |  |  | MDS) and schedule them |
|  |  |  |  |  |  | (deliverable is GRAM). Both GRAM |
| performance |  |  |  |  |  | and MDS are part of the Globus |
| computing | Provide access to high performance |  |  |  |  |  |
| resources | computing | Underlying GRID infra. | Resource discovery | budgeted | Y? | Toolkit. |
| Repository Curation | Quality analysis of software |  |  |  | Yes, to limited | repository metadata that will include QA |
|  | (simulation codes) | Simulation repository | Simulation repository | budgeted | extent | metrics |

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003

NEESgrid Requirements Traceability Matrix	Page 24

Conclusion

The Requirements Traceability Matrix developed for the NEESgrid project indicates that 61.3% of the user requirements are being addressed by the system integration team and will be implemented in the first version of the system. 18.7% of the user requirements are not being addressed by the system integration effort. The remaining 20% of the user requirements need to be discussed further so that a determination can be made on whether user needs are being met. In most instances, discussion will be necessary to clarify what the user requirements mean so that an assessment can be made. These numbers do not represent the effort spent on user requirements relative to each other. Each user requirement was considered as one unit, independently of the amount of system integration effort required for each one.

The generation of the Requirements Traceability Matrix was based on project documentation and on conversations with the System Integration team.

It required approximately 140 man- hours to be completed. The user requirements included in the matrix represent the points of view of several constituencies involved in the NEESgrid project. It accounts for the requirements documented by NSF in its Program Solicitation. It also accounts for the requirements gathered from users in many occasions, including the Workshop held on October 23-25, 2002 at the Timberline Lodge, Mt. Hood, OR. The matrix includes the perspective of the system integration team as summarized in the System Overview and in the System Architecture documents. In addition, the RTM accounts for the viewpoint of the site review teams as reflected in the site visit reports from March 2001, 2002 and 2003. The Requirements Traceability Matrix is a rich compilation of all of the user requirements surfaced by the NEESgrid project to this date.

Finholt, Horn, Thomé	www.neesgrid.org	6/26/2003