Requirements Traceability Matrix

Call Center Enhancements to I.D.A.

|  |  |  |  |  |  |  | Design |  |  |  |  |  |  |  | Build/Development |  |  |  |  |  |  |  | Testing |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Project Requirements | Item Requested? |  | In Delivered |  |  |  |  | In Customization per |  | Accounted for |  | RFC |  | Development |  |  |  | Accounted for |  | System Tested? |  | User Acceptance |  |  |  | Performance |  | Accounted for |  | Approved Exclusions or |
|  |  |  |  |  |  |  | In Custom Interface? |  |  |  |  |  |  |  |  |  | Unit Tested? |  | in |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  | Solution? |  |  |  | GAP analysis? |  | in Design? |  | Req? |  | Complete? |  |  |  | Development? |  |  |  | Tested? |  |  |  | Tested? |  | in Testing? |  | Comments |
|  | Requirement 1 - CHECK-IN FUNCTIONALITY - I.D.A. must provide role- |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | based users with “Quick Check-In” functionality (Closing an order) for iO |  |  |  | Yes |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| A. | provisioning overflow calls. | Deferred to 2009 |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RFC # 0006- To remove the DSL message |  |
|  | Requirement 2 - CLEARTRAN ACCOUNT LOCK ISSUES - When |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| B. | ClearTran is launched as a payment option in the payment screen, I.D.A. |  |  |  | Yes |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | must close the payment screen, force the user to close out additional open | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | interactive screens and bring the user back to the 'Interaction Home' page |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | prior to launching ClearTran. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Requirement 3 - LINK TO ALL OTHER ACCOUNTS AT CORP/HOUSE - |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| C. | I.D.A. must provide the user with a tab that contains links to all other account |  |  |  | Yes |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | at that corp/house (active and inactive). | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Requirement 4 - IGNORE CERTAIN WRAP CODES FOR REPEAT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| D. | CALLER INDICATOR - The repeat caller indicator logic in I.D.A. must be |  |  |  | Yes |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | modified to ignore specific configurable Inbound/Outbound Reason 1, 2 or 3 | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | wrap-up codes when determining repeat caller criteria to eliminate false |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | customer contacts. |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Requirement 5 - EASTERN TIME ZONE - I.D.A. must default to the Eastern |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| E. | Time zone in the sign on screen. | Development |  | Yes |  |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RFC# 0004 - to display messaging to user in the |
|  | Requirement 6 - BOX HIT STANDARDIZATION - The ‘Equipment |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| F. | Overview Page’ must be revised to present the box hits identically to those |  |  |  | Yes |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | presented in the ‘Box Authorization’ tool in the repair page (with explanation | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | what to use them for). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | Pending RFC -to change number of new OV TN's |
|  | Requirement 7 - BUSINESS RULES FOR TC TASK CODES - A new |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| G. | business rule must be created to automatically add ‘Trouble Call Code’ 900 |  |  |  | Yes |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | (Bz Acct-Priority SLA) as the first code when scheduling a trouble call on all | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | business accounts. The current Business rule that adds the 400 task code |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | when a repeat T/C is set up must be modified to add the 400 task code if the |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| H. | Requirement 8 - EXISTING SVCS. IN PRODUCT NEGOTIATION PAGE - | Development |  | Yes |  |  | Yes |  | N/A |  | Yes |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | I.D.A. must prepopulate the customer’s existing services as a default when |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | loading the ‘Product Negotiation’ tab |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Requirement 9 - LAUNCH OUTAGE BOARD IN CONTEXT - I.D.A. must |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| I. | launch the Outage Board in context (as a new Internet Explorer window) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | whenever an active account is brought up in the Interaction Home page that | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | has a current outage in their area (census/node). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | RFC# 0003 - To change the wording of req 9.3.2- |
|  | Requirement 10 - LAUNCH iO BLUE PAGE IN CONTEXT - I.D.A. must |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| J. | launch the iO Blue page in context, utilizing the Customer's Account Number. | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Requirement 11 - ADDITIONAL EXIT POINT MILESTONES FROM THE |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| K. | IVR - The memo data screen pop must be modified to to include additional |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | exit milestones from IVR (1) Four Dash Box Hit Successfully Sent & (2) Four | Development |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | Dash Box Hit Attempted). |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

W.

Data Conversion / History

X.

Security

Y.

Performance

Traceability Matrix.Sample.xls	Page 1 of 1