EFFECTIVE SYSTEMS ANALYSIS AND DESIGN GUIDE

APPENDIX B

RACI MATRIX, CHECKLISTS AND RTM

[G61b]

Version: 1.1

December 2016

© The Government of the Hong Kong Special Administrative Region

The contents of this document remain the property of the Office of the Government Chief Information Officer, and may not be reproduced in whole or in part without the expressed permission of the Office of the Government Chief Information Officer

| Effective Systems Analysis & Design Guide |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Appendix B |  |  |  |  | Amendment |  |
| History |  |  |  |  |  |  |
|  | Amendment History |  |  |  |  |  |
|  | Change | Revision Description | Section Affected | Revision | Date |  |
|  | Number |  |  | Number |  |  |
|  | 1 | As detailed in 1.01 to 1.03 |  | 1.1 | December |  |
|  |  |  |  |  | 2016 |  |
|  | 1.01 | Add the “RACI Matrix” section | 1 (New) |  |  |  |
|  | 1.02 | Add the Business Requirements field | 3(b) |  |  |  |
|  |  | in the table of “Requirements |  |  |  |  |
|  |  | Traceability Matrix field details” |  |  |  |  |
|  | 1.03 | Move the SA&D report template to | Remove SA&D |  |  |  |
|  |  | Appendix C | report template |  |  |  |
|  |  |  | of v1.0 |  |  |  |

Effective Systems Analysis & Design Guide

Appendix B	Table of Contents

Table of Contents

1	RACI MATRIX	1

2	DECISION CHECKLIST	4

3	REQUIREMENTS TRACEABILITY MATRIX	6

Effective Systems Analysis & Design Guide

Appendix B

RACI Matrix

1	RACI MATRIX

- A responsibility assignment matrix shown below describes the participation by various roles in completing tasks or deliverables in the SA&D phase.

- The following illustrates the RACI model by project roles and key processes.

|  |  | Role |  |  | Responsibility |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | Responsible (“R”) |  |  |  | Has the duty and obligation to complete the activity |  |  |  |  |  |  |
|  |  | Accountable (“A”) |  |  |  | Has the authority as the ultimate decision maker |  |  |  |  |  |  |
|  |  | Consult (“C”) |  |  |  | Has the expertise, experience, and interests who must be given the opportunity to |  |  |  |  |  |  |
|  |  |  |  |  |  | influence decisions prior to finalisation by the “accountable” or “responsible” party |  |  |  |  |  |  |
|  |  | Informed (“I”) |  |  |  | Keeps up-to-date about the activity progress, usually upon completion of the activity |  |  |  |  |  |  |
| RACI Matrix (Legend: R - Responsible; A - Accountable; C - Consulted; I – Informed) |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Business |  |  | Business | Systems | PAT / PSC | Systems | Internal |  |
|  |  | Role |  | Analyst |  |  | User | Analyst |  | Architect | Project |  |
|  |  | Process |  |  |  |  |  |  |  |  | Manager |  |
|  |  | Current Environment Description |  |  |  |  |  |  |  |  |  |  |
|  |  | Current System |  | C |  |  | CI | R | AC | I | R1 |  |
|  |  | Description |  |  |  |  |  |  |  |  |  |  |
|  |  | Current Business Process |  | C |  |  | CI | R | AC | I | R |  |

- The Internal Project Manager is responsible (R) for managing all the project/deliverables, but is not the owner of each process. For simplicity, PM is deliberately left out in the "Key Roles & Responsibilities" in each process

1

| Effective Systems Analysis & Design Guide |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appendix B |  |  |  |  |  |  |  |  |  | RACI Matrix |  |
|  |  |  |  |  | Business | Business | Systems | PAT / PSC | Systems | Internal |  |
|  |  | Role |  |  | Analyst | User | Analyst |  | Architect | Project |  |
|  |  | Process |  |  |  |  |  |  |  | Manager |  |
|  |  | Current Problems and |  |  | C | CI | R | AC | I | R |  |
|  |  | Issues |  |  |  |  |  |  |  |  |  |
|  |  | Requirements Specification |  |  |  |  |  |  |  |  |  |
|  |  | User Requirements Document |  |  |  |  |  |  |  |  |  |
|  |  | Future Business |  |  | R | CI | C | AC | I | R |  |
|  |  | Process |  |  |  |  |  |  |  |  |  |
|  |  | Functional |  |  | R | CI | C | AC | I | R |  |
|  |  | Requirements |  |  |  |  |  |  |  |  |  |
|  |  | Non-functional |  |  | R | CI | C | AC | I | R |  |
|  |  | Requirements |  |  |  |  |  |  |  |  |  |
|  |  | Technical Requirements |  |  | C | I | R | AC | C | R |  |
|  |  | System Specification |  |  |  |  |  |  |  |  |  |
|  |  | Functional Specification |  |  | C | I | R | AC | C | R |  |
|  |  | Architecture Design |  |  | I | I | R | AC | RA | R |  |
|  |  | System Design |  |  | I | I | R | AC | R | R |  |
|  |  | Technical System Option |  |  |  |  |  |  |  |  |  |
|  |  | Technical System |  |  | I | I | R | AC | R | R |  |
|  |  | Architecture |  |  |  |  |  |  |  |  |  |
|  |  | Sizing Model |  |  | C | CI | R | AC | C | R |  |
|  |  | Cost / Benefit Evaluation |  |  | C | CI | R | AC | I | R |  |
|  |  |  |  |  |  |  | 2 |  |  |  |  |

| Effective Systems Analysis & Design Guide |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Appendix B |  |  |  |  |  |  |  |  | RACI Matrix |  |
|  |  |  |  | Business | Business | Systems | PAT / PSC | Systems | Internal |  |
|  |  | Role |  | Analyst | User | Analyst |  | Architect | Project |  |
|  |  | Process |  |  |  |  |  |  | Manager |  |
|  |  | Impact Analysis |  | C | CI | R | AC | I | R |  |
|  |  | Implementation Plan |  | C | CI | R | AC | C | R |  |

3

Effective Systems Analysis & Design Guide

Appendix B	Decision Checklist

| 2 | DECISION CHECKLIST |  |  |  |
| --- | --- | --- | --- | --- |
|  |  | Consideration Factors |  |  |
|  |  | Project Scale and |  | □ Small Project |
|  |  | Complexity |  | □ Large Project |
|  |  | Project Type |  | Is project building a new system from scratch? |
|  |  |  |  | □ Yes |
|  |  |  |  | □ No |
|  |  |  |  | Is project enhancing existing functionality in current system? |
|  |  |  |  | □ Yes |
|  |  |  |  | □ No |
|  |  |  |  | Is project replacing the current system? |
|  |  |  |  | □ Yes |
|  |  |  |  | □ No |
|  |  | System |  | Does project involve multiple system interfaces within or |
|  |  | Dependencies |  | across the department? |
|  |  |  |  | (e.g. batch files, FTP, CSV, web-services, etc.) |
|  |  |  |  | □ Yes |
|  |  |  |  | □ No |
|  |  | Stakeholder |  | Does project involve multiple groups / large number of |
|  |  | Complexity |  | stakeholders? |
|  |  |  |  | □ Yes |
|  |  |  |  | □ No |
|  |  | Solution |  | □ Project is a packaged solution |
|  |  | Approach |  | □ Project is a custom-built system |
|  |  |  |  | □ Project is a Mobile App |
|  |  | Documents up-to- |  | Does project deliverable already exist in system documents? |
|  |  | date |  | □ Yes |
|  |  |  |  | □ No |
|  |  |  |  | Were project deliverables recently conducted in FS / ISSS / |
|  |  |  |  | DITP? |
|  |  |  |  | □ Yes |
|  |  |  |  | □ No |
|  |  |  |  | if yes, in which document(s): |
|  |  |  |  | FS□/ISSS□ / DITP□ |
|  |  | Technical System |  | Did the project tender specify the technical system option? |
|  |  | Option already |  | □ Yes |
|  |  | confirmed |  |  |
|  |  |  |  | □ No |
|  |  |  |  | 4 |

Effective Systems Analysis & Design Guide

| Appendix B |  | Decision Checklist |  |
| --- | --- | --- | --- |
|  | Consideration Factors |  |  |
|  |  | Did the contractor team recommend a technical system option |  |
|  |  | in proposal? |  |
|  |  | □ Yes |  |
|  |  | □ No |  |
|  | Client Application | □ Yes |  |
|  | (UI Only) | □ No |  |

5

Effective Systems Analysis & Design Guide Appendix B

Requirements Traceability Matrix

3	REQUIREMENTS TRACEABILITY MATRIX

- The Requirements Traceability Matrix provides guidance to users to track bi-directional horizontal traceability through the duration of the project. Note: If the project is using a tool, this spreadsheet defines the minimal expectations for tool configuration to adequately track bi-directional traceability.

- Instructions:

  - Ensure the content is validated and updated.

  - Establish horizontal traceability across disciplines recorded in the table.

  - The fields in the table may be populated in accordance with the details provided in the table below:

Requirements Traceability Matrix field details:

| Field | Description |
| --- | --- |
|  | Business Requirements Discipline |
| Business Requirements | The business requirements that define business needs for the business |
|  | area concerned to address the current problems and create new |
|  | opportunities for continuous service improvements. |

|  | Business Process Modelling Discipline |
| --- | --- |
| Business Process | The requirements that would map to the Business Process Models |
| Model |  |
| Requirement ID / | Name and ID of the User Requirement/Use Case/User Story that |
| Use Case ID/ | addresses the requirement, if any |
| User Story ID |  |

|  | Analysis and Design Discipline |
| --- | --- |
| Function ID | This column should include the name of the relevant deliverable that |
|  | would map to these requirements, e.g. System Specification |
| Related system | Related system/subsystem(s) that cover the these requirements, e.g. |
|  | document management system |
| Architecture & System | This column should include the name of the relevant deliverable(s) that |
| Design section | would map to these requirements, e.g. Logical Data Model |

|  | Test Discipline |
| --- | --- |
| Unit Test Case ID | The Test Case ID maps to the test case that was executed for the |
|  | requirement during the Unit Test |
| System Test Case ID | The Test Case ID maps to the test case that was executed for the |
|  | requirement during the System Test |
| User Acceptance Test | The Test Case ID maps to the test case that was executed for the |
| Case ID | requirement during the User Acceptance Test |
|  | 6 |

| Effective Systems Analysis & Design Guide |  |
| --- | --- |
| Appendix B | Requirements Traceability Matrix |

The Requirements Traceability Matrix Template

Sample:

| Business | Business | Requirement | Function | Related | Architecture | Unit | System | User |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Require | Process | ID/Use Case | ID | System | & System | Test | Test | Acceptance |
| -ments | Model | ID/ User |  |  | Design | Case ID | Case | Test Case |
|  |  | Story ID |  |  | section |  | ID | ID |
| e.g. B1 | Figure 1 | UseCase-1 | System | Document | Design | UnitTest-1 | ST-1 | UAT-1 |
|  |  |  | Specification | Managemen | Application |  |  |  |
|  |  |  |  | t System | Section 3.3.1 |  |  |  |

7