Lessons Learned

Project name:	Project number:

Project manager:	Project sponsor:

[Text in red and enclosed in [ ] is explanatory example test and should be deleted]

| ID | Date raised | Event (what happened) | Lesson category | Early warning signs? |
| --- | --- | --- | --- | --- |
| [1] | [mm/dd/yyyy] | [Give a clear detailed description of | [Positive / | [Note any warning signs that |
|  |  | what happened and the impact. | negative / | could be picked up in future] |
|  |  | Lessons can be positive as well as |  |  |

Recommendations

[Recommendation for improvement or to remove the issue for future projects].

| Action(s) | Owner | WBS ID | Status |
| --- | --- | --- | --- |
| [Actions that will be taken to | [Person who | [Link to WBS ID [Open / In progress / |  |
| implement the lesson learned] | will take the | if applicable] | Closed] |
|  | action(s)] |  |  |

|  | negative]. |  |
| --- | --- | --- |
| 1 03/21/2020 | Test of API connection was missed | Negative |
|  | in QA, which meant that an issue |  |
|  | with the connection was not picked |  |
|  | up until go live. |  |
| 2 05/03/2020 | Agreeing the rating for defects in | Positive |
|  | advance avoided facilitated meant |  |
|  | that some 'cosmetic' issues could be |  |
|  | fixed post go live. |  |

None

Early in UAT issues that weren't blocking were logged as defects.

Add a new test case for this test in QA environment

During project initiation agree and document how issues/defects will be rated, and define which issues ratings will not be blocking for go live. E.g. Defect - a function doesn't work - blocker for go live Cosmetic - no impact on function - nice to have - not blocker for go live.

| Request additional test case from | Project | 2.13.003 API | Closed |
| --- | --- | --- | --- |
| test manager and inform PMO. | manager | connector |  |
| Share lesson with PMO and | Project | 3.1 UAT | In progress |
| suggest amended to the project | manager |  |  |
| initiation process. |  |  |  |

[Notes

Every organisation has a different approach to the lessons learned log. This example includes all of the information that needs to captured, and has been used on numerous real world projects. However, feel free to tweak this to fit your project.]

[Columns you might want to add:

Project phase	The relevant phase e.g. initiation, build, test etc

Recommended items to add to a process	Where the lesson requires an addition to a process note it here e.g. 'add end to end integration test to UAT phase'.

Items to remove from a process	Note any items that need to be removed from a process e.g. 'for OOTB SaaS projects remove customisation design from build phase.'

Closed date	The date when all actions related to the lessons learned are completed.

Latest progress	A progress update e.g. 'sent lesson recommendations to PMO for review.'

www.stakeholdermap.com	1 of 3	© T Morphy. stakeholdermap.com. 2009 - 2099

This template was provided by	www.stakeholdermap.com

www.stakeholdermap.com	2 of 3	© T Morphy. stakeholdermap.com. 2009 - 2099

Project Management resources

Project Management Templates

Issue Log Template [free download]

End Project Report Template

Risk Register Template

Work Breakdown Structure (WBS) template in Excel